EASTERN INTERNATIONAL UNIVERSITY	Practice Assignment –  Quarter 1, 2025-2026

SCHOOL OF COMPUTING	Course Name: ISAD

AND INFORMATION TECHNOLOGY	Course Code: CSW 309

Student’s Full Name: Phan Ngoc Hanh Nhi

Student ID: 2131209002

Feasibility Study

Equipment Borrowing Management System (EBMS)

Eastern International University

Binh Duong New City

Binh Duong, Viet Nam

October 2025

Table of Contents

1.	Executive Summary	3

2.	Description of Products and Services	3

3.	Technology Considerations	3

4.	Product/Service Marketplace	4

5.	Marketing Strategy	4

6.	Organization and Staffing	5

7.	Schedule	6

8.	Financial Projections	6

9.	Findings and Recommendations	7

# Executive Summary

Eastern International University (EIU) currently manages the process of borrowing and returning teaching equipment — such as projectors, laptops, microphones, and tablets — manually using paper-based forms. This manual process often leads to data inaccuracy, delays, loss of records, and difficulty in tracking overdue items.

To resolve these issues, the IT Department proposes developing a web-based Equipment Borrowing Management System (EBMS) to automate the entire process. The new system will enable faculty and students to submit borrowing requests online, receive digital approval, and check real-time equipment availability.

The total estimated project cost is VND 120,000,000, with a projected implementation time of five months. Financial analysis indicates a return on investment (ROI) of approximately 96.6% and a payback period of about 1.2 years. The project is technically feasible, economically justified, and aligned with EIU’s digital transformation initiative. Therefore, it is strongly recommended for implementation.

# Description of Products and Services

The Equipment Borrowing Management System (EBMS) is a web-based application that automates the borrowing and returning process for teaching equipment. It will replace the outdated manual method with an integrated digital solution accessible via web browsers on computers and mobile devices.

Main Features

- User Authentication and Management: Role-based access for administrators, IT staff, and general users (faculty, students).

- Online Request Submission: Users can browse available equipment and send requests digitally.

- Approval Workflow: IT staff or department heads can approve, reject, or reschedule borrowing requests online.

- Real-Time Tracking: Monitors the status of all equipment — available, borrowed, reserved, or under maintenance.

- Notification System: Sends email or in-app reminders for upcoming due dates and overdue items.

- Reports and Analytics: Generates monthly and annual statistics on borrowing frequency, popular items, and overdue records.

- Activity Log (Audit Trail): Records all user activities for security and traceability.

Benefits

- Reduces time spent on manual paperwork.

- Improves accuracy and accountability.

- Provides transparent, up-to-date data for IT staff and administrators.

- Contributes to EIU’s sustainability goals by reducing paper use.

# Technology Considerations

The EBMS will be built using modern, open-source, and scalable technologies that align with EIU’s IT infrastructure.

| Component | Technology | Description |
| --- | --- | --- |
| Frontend | HTML5, CSS3, JavaScript | Responsive interface compatible with browsers and mobile devices. |
| Backend | Python (FastAPI Framework) | Efficient, asynchronous server-side processing and API handling. |
| Database | PostgreSQL | Open-source relational database for structured data management. |
| Hosting | EIU’s internal server or cloud (Render/Azure) | Ensures scalability and availability. |
| Security | HTTPS, JWT authentication, password hashing | Protects user data and maintains secure access control. |

EIU’s IT department possesses sufficient expertise to deploy and maintain this system with minor external consultation. The expected additional cost for server hosting and maintenance is approximately 8–10% of the total annual IT budget.

Overall, the technical risk level is low, as all chosen technologies are mature, well-documented, and widely used.

# Product/Service Marketplace

The The EBMS is not a commercial product but an internal operational tool designed to serve EIU’s faculty, staff, and students. However, it reflects the broader trend of digital transformation in education management systems.

Across global and regional universities, many institutions are adopting similar solutions to:

- Improve efficiency in managing teaching resources.

- Minimize equipment loss and misuse.

- Increase accountability in asset tracking.

At EIU, EBMS will be the pilot digital management system that can later expand to cover other university assets such as laboratory equipment, office supplies, and library materials.

By leading this digital initiative, EIU enhances its reputation for innovation and sustainability within Vietnam’s higher education ecosystem.

# Marketing Strategy

As an internal project, EBMS does not require external marketing. Instead, an internal communication and adoption strategy will be implemented to ensure user engagement and system acceptance.

Promotion and Training Plan

- Awareness Campaign: Announce the project through university email, social media pages, and notice boards.

- Demonstration Workshops: Conduct brief demo sessions during departmental meetings.

- User Training: Provide online and in-person tutorials for faculty and IT staff.

- System Ambassadors: Select key representatives in each department to support users during the first month of implementation.

- Feedback Collection: Use online surveys to gather user opinions and improve the interface.

Key Messages

- Save time and eliminate paperwork.

- Borrow and return equipment more easily.

- Improve accountability and data accuracy.

These efforts will promote a smooth transition from the manual process to a reliable digital platform.

# Organization and Staffing

The project will be developed and managed by the IT Department following an Agile development approach, ensuring flexibility and iterative improvements.

| Role | Responsibility |
| --- | --- |
| Project Sponsor | Approves project budget, monitors progress, and ensures alignment with EIU’s strategy. (Head of IT Department). |
| Project Manager | Oversees daily operations, manages timeline, and coordinates between technical and administrative teams. |
| Backend Developer | Implements FastAPI services, database logic, and API integration. |
| Frontend Developer | Designs the user interface, ensuring responsiveness and usability. |
| QA Tester | Conducts functional, performance, and usability testing. |
| IT Support Staff | Deploys the system, maintains documentation, and provides user training and technical assistance. |

If necessary, part-time student interns may be involved for front-end or testing support, providing both learning experience and cost reduction.

# Schedule

The estimated project duration is five months (November 2025 – March 2026).

| Phase | Duration (weeks) | Key Deliverables | Milestones |
| --- | --- | --- | --- |
| Requirements Analysis | 3 | Requirements specification | Sign-off on system scope |
| System Design | 4 | UI mockups, database schema | Design approval |
| Development | 8 | Completed modules & internal test | Core features implemented |
| User Testing | 3 | Feedback reports | P ilot testing completed |
| Deployment & Training | 2 | System go-live and staff orientation | Official system launch |

Estimated Go-Live Date: March 30, 2026

# Financial Projections

Initial Investment Estimate

| Category | Estimated Cost (VND) | Remarks |
| --- | --- | --- |
| Software Development | 80,000,000 | Developer labor and testing tool |
| Hosting & Cloud Setup | 10,000,000 | Server or Render/Azure plan |
| Testing & Training | 15,000,000 | Faculty and staff training sessions |
| Documentation & Maintenance | 15,000,000 | Manuals, updates, and technical support |
| Total Estimated Cost | 120,000,000 | N/A |

Annual Operational Cost and Benefits

| Category | Annual Cost (VND) | Benefit (VND) | Description |
| --- | --- | --- | --- |
| System Maintenance & Support | 18,000,000 | N/A | IT support and updates |
| Hosting & Email Services | 6,000,000 | N/A | Cloud operations and communication tools |
| N/A | N/A | 100,000,000 | Staff time saved from paperwork |
| N/A | N/A | 40,000,000 | Reduced equipment loss and improved monitoring |
| Total | 24,000,000 | 140,000,000 | N/A |

Financial Summary

- ROI: ≈ 96.6%

- Payback Period: ~1.2 years

- Assumptions: Project completed on schedule, internal team development, no external licensing cost.

- Non-financial Benefits: Improved transparency, sustainability, staff satisfaction, and institutional reputation.

# Findings and Recommendations

The feasibility study confirms that the EBMS project is technically, operationally, and financially feasible. It aligns with EIU’s digital transformation objectives and supports administrative efficiency.

Findings

Technical Feasibility:

The system uses proven, open-source technologies that EIU’s IT staff can manage. Technical risks are minimal.

Economic Feasibility:

The initial cost is modest compared to long-term savings and efficiency gains. ROI is positive within the first two years.

Operational Feasibility:

The system fits existing workflows and requires minimal training. Faculty and students are familiar with web applications, ensuring easy adoption.

Schedule Feasibility:

The project timeline is realistic, and most hardware and software resources are already available.

Recommendation

Based on the analysis, the Equipment Borrowing Management System is:

- Technically sound

- Economically beneficial

- Operationally practical

- Schedule-feasible and low risk

Recommendation: Accept and proceed to full implementation.

After successful pilot testing, the system should be scaled to manage all equipment and resources within the university.

Implementation Overview

| Phase | Duration (weeks) | Key Activities |
| --- | --- | --- |
| Initiation | 2 | Project setup, approvals, budgeting |
| Analysis & Design | 5 | Requirement gathering and system design |
| Development | 10 | Coding, internal testing, and debugging |
| Pilot Testing | 4 | Trial run, feedback collection, issue fixing |
| Training & Refinement | 2 | Conduct training sessions and update documentation |
| Full Deployment | 1 | Launch across departments |

Initial Investment Breakdown

| Category | Amount (VND) | Basis of Estimation |
| --- | --- | --- |
| Software Development | 130,000,000 | 2 developers × 10M/month × 6.5 months (incl. QA) |
| Hosting & Cloud Services | 8,000,000 | Based on EIU Azure annual hosting |
| Testing & Training | 12,000,000 | User testing, workshops, and training materials |
| Licensing & Contingency | 15,000,000 | Possible licenses and unforeseen expenses |
| Total Initial Cost | 165,000,000 | N/A |

Annual Operating Costs and Benefits

| Category | Amount (VND) | Basis of Estimation |
| --- | --- | --- |
| Maintenance | 18,000,000 | 2 IT staff × 5 hrs/month × 12 months × 750,000/hour |
| Hosting & Email Services | 7,000,000 | Azure hosting and institutional email |
| Total Annual Cost | 25,000,000 | N/A |

ROI Calculation

ROI = (Annual Benefit – Annual Cost) / Initial Investment × 100
ROI = (115M – 25M) / 165M × 100 ≈ 55.8%
Payback Period: ~1.7 years

Conclusion:

Given its positive ROI, low technical risk, and strong operational impact, the project should proceed to full implementation and later university-wide deployment after pilot evaluation.